IMPACT pSiddhi 3.0 - Mid-Term Submission Document

Learning & Development | psiog

Covers development up to the end of Week 9.

# 1. Participant & Project Identification

| Topic ID (as finalised by L&D) | [TopicID] |
| --- | --- |
| Topic Title | People-Core: Integrated HR, Leave, Onboarding, and AI Insights Portal |
| Participant Name | [ParticipantName] |
| Employee ID | [EmployeeID] |
| Track | Platform (Client/Server with Angular, Express & MySQL) |
| Semester & Category | Semester 4 |
| Participation Type | Regular |
| Approved Budget Ceiling | ₹2,500 (fixed) |
| Mid-Term Review Window | Week 10 (13-Jul-26 to 17-Jul-26) |

# 2. Approved Proposal Recap

## 2.1 Problem Statement (as approved)

Managing employee onboarding, leave requests, and tracking team engagement or attrition risk is often scattered across multiple platforms. This leads to administrative overhead, lack of real-time insights, and a fragmented user experience. Organizations need a unified, secure platform to manage employee lifecycle events and leverage AI-driven insights to proactively address attrition and maintain high engagement.

## 2.2 Proposed Solution Summary (as approved)

PeopleCore is a web-based portal built using Angular (frontend) and Node.js with Express (backend) backed by a MySQL database. It integrates Microsoft Azure SSO for secure, enterprise-level authentication. The portal features modules for Employee Profile Management, a Leave Tracker with request/approval workflows, an Onboarding Checklist with task tracking, and an AI HR Insights dashboard presenting attrition risk factors and team engagement metrics.

## 2.3 Core Tools & AI Components (as approved)

Frontend: Angular 19, Angular Material, MSAL (Microsoft Authentication Library) for Azure SSO
Backend: Node.js, Express, TypeScript
Database: MySQL 8.0, mysql2
AI/Analytics: Node-based statistical/ML inference for attrition risk level evaluation and generative narrative summaries.

# 3. Progress Against Approved Plan (up to Week 9)

| ID | Planned Deliverable (per approved proposal) | Planned Window | Status | Evidence ID(s) |
| --- | --- | --- | --- | --- |
| D-01 | Azure Active Directory (SSO) Integration (Client & Server authentication check via interceptor) | Week 4 | Done | EV-01 |
| D-02 | Employee Directory Database Schema & CRUD Endpoints (MySQL tables + Express routes) | Week 5 | Done | EV-02 |
| D-03 | Leave Request Management (Annual/Sick/Casual balances and application workflow) | Week 6 | Done | EV-03 |
| D-04 | Onboarding Tasks Checklist (Interactive state toggling per employee) | Week 7 | Done | EV-04 |
| D-05 | AI HR Insights Dashboard (Attrition risk calculation and engagement trends) | Week 8 | Done | EV-05 |
| D-06 | Angular Client Integration & State Management (API service integration for all tabs) | Week 9 | Done | EV-06 |

## 3.1 Overall Mid-Term Self-Assessment

| RFP-defined Week 10 checkpoint (summarise in 2-3 lines) | Complete end-to-end integration of employee profiles, leave workflow, onboarding checklist, and AI analytics dashboards, running locally and connected to MySQL with Azure SSO active. |
| --- | --- |
| % of checkpoint completed (honest estimate) | 95% |
| Is the current working state demonstrable live at the review? | Yes, end-to-end |

# 4. Evidence Pack (entire mid-term period)

## 4.1 Evidence Index

| Evidence ID | Caption — what does this prove? | Deliverable ID(s) | Verifiable link (if any) |
| --- | --- | --- | --- |
| EV-01 | Client-side API interceptor setting Authorization header & server validation logic | D-01 | client/src/app/auth/api.interceptor.ts |
| EV-02 | Database pool configuration & connection health check API | D-02 | server/src/config/db.ts |
| EV-03 | Leave requests & balances retrieval and approval/rejection patch routes | D-03 | server/src/routes/leave.routes.ts |
| EV-04 | Onboarding tasks index route & task toggle state execution handler | D-04 | server/src/routes/onboarding.routes.ts |
| EV-05 | Analytics calculation routines & LLM narrative generator integration | D-05 | server/src/routes/insight.routes.ts |
| EV-06 | Angular ApiService wrapper methods handling HTTP transport | D-06 | client/src/app/services/api.service.ts |

## 4.2 Evidence Blocks (paste screenshots here)

### EV-01 — Azure Active Directory (SSO) Integration

| What this proves | Secure SSO token transmission on front-end requests and token signature extraction validation on backend middleware. |
| --- | --- |
| Deliverable ID (Sec 3) | D-01 |
| Date captured | 14-Jul-26 |
| Verifiable link | client/src/app/auth/api.interceptor.ts |

[ Paste screenshot here - full-size and readable ]

### EV-02 — Employee Directory Database Schema & CRUD Endpoints

| What this proves | MySQL database pooling configuration connected to target tables and returning system records. |
| --- | --- |
| Deliverable ID (Sec 3) | D-02 |
| Date captured | 14-Jul-26 |
| Verifiable link | server/src/config/db.ts |

[ Paste screenshot here - full-size and readable ]

### EV-03 — Leave Request Management Workflows

| What this proves | Functioning leave request forms submitting request packages and admin buttons allowing patch operations. |
| --- | --- |
| Deliverable ID (Sec 3) | D-03 |
| Date captured | 14-Jul-26 |
| Verifiable link | server/src/routes/leave.routes.ts |

[ Paste screenshot here - full-size and readable ]

### EV-04 — Onboarding Tasks Checklist

| What this proves | Onboarding checklist items rendered dynamically with checkboxes that write state modifications to the backend database. |
| --- | --- |
| Deliverable ID (Sec 3) | D-04 |
| Date captured | 14-Jul-26 |
| Verifiable link | server/src/routes/onboarding.routes.ts |

[ Paste screenshot here - full-size and readable ]

### EV-05 — AI HR Insights Dashboard

| What this proves | Dashboard presenting team engagement trends, attrition risk rankings, and AI-generated narrative summaries. |
| --- | --- |
| Deliverable ID (Sec 3) | D-05 |
| Date captured | 14-Jul-26 |
| Verifiable link | server/src/routes/insight.routes.ts |

[ Paste screenshot here - full-size and readable ]

### EV-06 — Angular ApiService Integrations

| What this proves | Core frontend service wrapping Angular HttpClient module to fetch, post, and patch records. |
| --- | --- |
| Deliverable ID (Sec 3) | D-06 |
| Date captured | 14-Jul-26 |
| Verifiable link | client/src/app/services/api.service.ts |

[ Paste screenshot here - full-size and readable ]

# 5. Working Demo & Repository Links

| Code repository URL (GitHub/GitLab) | https://github.com/Sakthivelu08/People-Core.git |
| --- | --- |
| Latest commit ID + date (as of submission) | c480598459b823c9e6b310eb75c36e75653b1b69 (Tue Jul 14 23:36:35 2026) |
| Deployed / hosted URL (if any) | N/A |
| Demo video or recording link (optional) | N/A |
| Notebook / dashboard / other artefact links | N/A |

# 6. QA Progress (up to Week 9)

| Test Type | Tests written / run so far | Coverage achieved (measured) | Target (per proposal) | Evidence ID(s) |
| --- | --- | --- | --- | --- |
| Client Unit Tests (Karma + Jasmine) | 100+ tests execution | 100% Statements / 97.56% Br | 80% | N/A |
| Server Integration Tests (Jest) | 6 routes test cases | 41.52% Statements / 17.29% Br | 80% | N/A |
| Manual API Endpoint Verification | 10+ endpoints checked | 100% | 100% | N/A |

# 7. Tool & Budget Reconciliation

| Tool / Service (approved) | Approved tier & cost | Used by Wk 9? | Actual cost (₹) | Reason if changed / not yet used |
| --- | --- | --- | --- | --- |
| MySQL Database Server | Local Community (Free) | Yes | ₹0 | N/A |
| Azure Active Directory | Developer Tenant (Free) | Yes | ₹0 | N/A |
| Gemini AI API | Developer Tier (Free) | Yes | ₹0 | N/A |

## 7.1 Budget Summary

| Approved budget ceiling | ₹2,500 |
| --- | --- |
| Estimated spend at approval | ₹0 |
| Actual spend till Week 9 | ₹0 |
| Buffer remaining | ₹2,500 |
| Anticipated spend before Week 17 | ₹0 |

# 8. Deviations from Approved Proposal

| Item | Approved plan | Actual implementation | Reason for change |
| --- | --- | --- | --- |
| Database Selection | SQLite or simple Local Storage | MySQL 8.0 Database Server | Chosen for improved data security, robust relational schema constraints, and to better emulate a real-world enterprise profile layout. |

# 9. What Is NOT Completed Yet + Plan for Weeks 11–16

| Pending item (be specific) | Why it is pending | Plan to complete (target week) |
| --- | --- | --- |
| Production Deployment (AWS EC2 / RDS) | Awaiting mid-term review approval | Week 12 |
| Expanded Client/Server Test Coverage | Prioritized core logic development in Phase 1 | Week 13 |
| Extended AI Predictive Models | Focused on basic risk assessments in Phase 1 | Week 14 |

# 10. Risks & Blockers

| Risk / Blocker | Status | Mitigation taken so far | Impact on remaining timeline / support needed |
| --- | --- | --- | --- |
| Azure AD Token Expiry Timeout | Mitigated | Configured client-side MSAL interceptor to fetch silent fresh tokens. | Minimal |
| Database Credential Leaking | Mitigated | Kept db credentials in environmental configurations ignored by git. | Minimal |

# 11. Declaration & Pre-Submission Checklist

[x] All fields in Section 1 match my L&D Final Decision record exactly.

[x] Section 3 lists every deliverable my approved proposal committed for Weeks 4-9.

[x] Every Done or Partial status in Section 3 points to at least one Evidence ID.

[x] Every evidence block in Section 4 has a specific caption and verifiable link.

[x] The repository link in Section 5 is accessible and the commit exists.

[x] Section 6 coverage figures are measured, not estimated.

[x] Section 7 lists every tool from my approved proposal.

[x] Section 8 discloses every deviation.

[x] Section 9 is consistent with Sections 3 and 4.

[x] I have deleted all grey italic instruction text.

[x] I have not renamed, deleted, or reordered any section.

[x] Document is saved correctly as [TopicID]_[ParticipantName]_MidTermDoc.docx.